# Krishi Ledger - Product Requirement Document & Execution Roadmap

1. Product Vision

Build a simple mobile-first system that digitizes machinery service tracking between farmers and service providers.

2. Problem Statement

Manual tracking of machinery services leads to lack of transparency, delayed settlements, and poor record keeping.

3. Target Users

Primary: Machinery Service Providers

Secondary: Farmers

4. MVP Goals

- Replace notebook tracking

- Provide shared visibility

- Track dues accurately

5. Core Features

- Phone login (OTP)

- Add farmers

- Add service entries (acre/hour/trip)

- Transaction history

- Ledger (total due)

- Payment tracking

- Farmer view access

6. Functional Requirements

- Store service entries

- Auto-calculate totals

- Maintain ledger

- Sync between users

- Mark payments

7. Non-Functional Requirements

- Fast loading (2-3 sec)

- Works on low-end phones

- Local language support

8. Data Model

Users, Farmers, Transactions, Payments

9. User Flow

Provider logs in → Adds farmer → Adds service → System calculates → Farmer views → Payment settled

10. UX Principles

- Simple

- Minimal typing

- Local language

- Large buttons

11. Risks

- Adoption resistance

- Trust issues

- Tech literacy

12. Success Metrics

- Daily usage

- Entries logged

- Repeat usage

-----------------------------------

EXECUTION ROADMAP

Phase 1 (Days 1–5): Validation

- Talk to 3–5 providers

- Understand workflow

Phase 2 (Days 5–10): Manual MVP

- Use Google Sheets

- Track data manually

Phase 3 (Days 10–20): No-Code Build

- Use Glide/AppSheet

- Build simple app

Phase 4 (Days 20–30): Field Testing

- Test with 1 provider

- Observe behavior

Phase 5 (Days 30–45): Iteration

- Simplify UI

- Add local language

Phase 6 (Month 2–3): Early Scale

- Expand to more users

Phase 7 (Later): Advanced Build

- Custom mobile app

- Backend system

Final Goal:

Achieve daily usage by at least one service provider replacing notebook tracking.